## Slide 1
PROOF OF CONCEPT · FINDINGS
DeepVue Embed Infrastructure
Can a hosted tour live on a listing portal we don’t control — and can we switch it off?
Logic Bevers · September 2026
Notes: Two-week POC. One question: does the embed mechanism actually work on portals we do not control. Answer is yes, and it changed two product decisions.

## Slide 2
THE VERDICT
It works — and we know which method to build on
The embed mechanism was demonstrated end to end on real third-party listings: uploaded, embedded, measured, and switched off remotely.
5 / 5
Success criteria met
3
Live platforms tested
2
Findings that changed the product
The headline decision
The direct link is the primary embed method — not the fallback. It worked on every platform tested, and it keeps hosting, expiry and billing under DeepVue’s control.
Notes: Lead with this. Everything else supports it.

## Slide 3
AGAINST THE BRIEF
All five success criteria met
✓
Tour uploaded and embed generated in minutes
Upload, embed codes, live tour
MET
✓
Renders correctly on desktop and mobile in a real listing
Live on DubaiSel and vivaUAE
MET
✓
Expiry produces a clean renewal state on a live host page
Verified on DubaiSel
MET
✓
Analytics arrive from a third-party page, source identified
Working — see finding 2
MET
✓
Completed compatibility table
COMPAT.md, three platforms
MET
Notes: Do not dwell. One line each, then move to the findings.

## Slide 4
FINDING 1
Pasted iframe HTML never survives
Nothing we typed was accepted — five attempts, zero successes:
✕
LinkedIn post
Rendered as plain text
✕
DubaiSel — visual editor
Escaped to visible text
✕
DubaiSel — raw HTML tab
Request rejected outright
✕
DubaiSel — bare URL
Not turned into a link
✕
vivaUAE — description
Silently stripped
Not a DeepVue weakness
This is standard security hardening on anything a user can type into. It blocks Matterport and every other provider in exactly the same way.
✓
But the portal can embed it itself
A bare URL in DubaiSel’s description made its WordPress fetch our oEmbed endpoint and build its own iframe. The tour renders inline on the live listing — but sandboxed, so it reports no analytics.
Notes: The point is not that something failed. Two things were learned: typed HTML is always stripped, and the portal will still embed us if we let its own pipeline do it. Inline display or measurement — on DubaiSel you pick one. The direct link stays the method to build on.

## Slide 5
FINDING 2
Referrer-based attribution does not work
Each platform broke it differently — and none of it is fixable from our side.
✕
vivaUAE
Marks outbound links “no referrer” — nothing is sent at all
✕
LinkedIn
Rewrites links through its own shortener, with an interstitial
✕
Every browser
Sends the domain only — never the specific listing page
Built in response — already shipped
The embed link now carries its own source tag, recorded when the tour loads and trusted over the referrer. It survives referrer stripping, link shorteners and interstitials — all three failures above.
Caveat for the main build: a tag is self-declared, so it is sound for reporting but must not be trusted for billing — that belongs with the click-fraud work already scoped out.
Notes: The brief said this was worth knowing in week one rather than month three. It was exactly that.

## Slide 6
THE EXPERIENCE
One link, correct in both situations
Inside a listing
The tour and nothing else — the listing page already supplies the price, beds and description.
Clicked directly
A full property page: photos, address, price, key facts, write-up and amenities, DeepVue-branded.
And when the subscription lapses
The same URL switches itself to a renewal prompt.
Nobody touches the listing. The embed code on the portal never changes — DeepVue re-checks the subscription every time the tour loads. The hosting revenue model, visible in five seconds.
Notes: This is the live demo moment. Expire, refresh the portal page, renewal panel appears. Then renew and it comes back.

## Slide 7
DELIVERED
What was built
Upload → embed → measure
Tours, signed links, analytics with per-portal attribution
Expiry enforcement
Flip a live tour to a renewal prompt remotely, instantly
Three embed methods
iframe, direct link, and the JS widget deferred to Phase 2
oEmbed support
Lets platforms with an embed pipeline auto-embed a pasted link
Source tagging
The answer to finding 2 — attribution that survives portals
56 automated checks
One command, runnable against any environment
Shaded cards were not in the original scope — the JS widget was deferred to Phase 2, and source tagging answers a problem the testing uncovered.
Notes: Worth noting the widget was pulled forward from Phase 2 at no extra cost.

## Slide 8
STILL OPEN
One question we could not answer
Do Property Finder and Bayut accept an arbitrary provider’s link in their tour-URL field?
Why it matters
Their dedicated tour field is the one route that gives inline display and full commercial control — the portal builds the embed around our link. It is the best possible outcome for the product.
It is an access problem, not a technical one
Both portals require a RERA-licensed agent account to create any listing. Twenty minutes with a broker’s login would settle it.
Notes: This is the ask. Do not bury it — we need a broker relationship to close the last question.

## Slide 9
RECOMMENDATION
What this means for the main build
1
Build the embed generator around the direct link
It is the method that works everywhere. Treat inline display as the upgrade path, not the default.
2
Carry source tagging into the product
Referrer attribution cannot be relied on. Per-portal reporting needs tags generated per listing.
3
Get agent access to Property Finder and Bayut
The last open question, and the one with the most commercial upside.
4
Keep click-fraud out of scope until billing is designed
Tags and analytics events are both forgeable by design at this stage.
Notes: Close on the ask in step 3.

## Slide 10
Throwaway code, permanent answers
The mechanism is proven on real listings. The largest estimating unknown in Phase 2 — which embed methods portals actually accept — is now answered with evidence rather than assumption.
Live demo · pocembeding-five.vercel.app
Notes: Hand over to the live demo here.